SafeGuard Insurance

Policy & Claims Management System

TEST PLAN

| Document ID | TP-SGIC-001 |
| --- | --- |
| Version | 1.0 |
| Date | 2026-06-03 |
| Author | Sahil |
| Project | SafeGuard Insurance QA |
| Status | Active |

# 1. Introduction

## 1.1 Purpose

This Test Plan document defines the testing strategy, scope, objectives, resources, and schedule for the SafeGuard Insurance Policy & Claims Management System. It serves as the primary reference document for all QA activities throughout the project lifecycle.

## 1.2 Project Overview

SafeGuard Insurance is a full-stack web application that allows customers to register, obtain insurance quotes, purchase policies, and submit claims. An admin panel provides management capabilities for customer data and claim approvals.

## 1.3 Scope

The following modules are in scope for testing:

- User Registration and Authentication

- Insurance Quote Generation

- Policy Purchase and Management

- Claims Submission and Tracking

- Admin Dashboard – Customer Management

- Admin Dashboard – Claims Approval

- REST API Endpoints

Out of Scope:

- Third-party payment processing integration

- Email/SMS notification services

- Mobile application (iOS/Android)

- Performance/load testing beyond basic smoke tests

# 2. Test Objectives

The primary objectives of this testing effort are:

- Verify all functional requirements are correctly implemented

- Validate data integrity between the frontend, backend, and database

- Ensure all form validations work correctly (positive and negative scenarios)

- Confirm the REST API endpoints return correct responses and status codes

- Verify the admin panel correctly manages customer and claims data

- Ensure the application handles edge cases and boundary values gracefully

- Validate the end-to-end user journeys work without defects

# 3. Test Strategy

## 3.1 Testing Types

| Testing Type | Description | Tools Used |
| --- | --- | --- |
| Functional Testing | Verify each feature works as per requirements | Manual / Browser |
| Regression Testing | Re-test after bug fixes or new builds | Playwright + Pytest |
| API Testing | Validate REST endpoints, status codes, payloads | Postman |
| Database Testing | Verify data integrity via SQL queries | SQLite / DB Browser |
| UI Automation | Automate critical user journeys end-to-end | Playwright + Python |
| Smoke Testing | Quick sanity check after each deployment | Manual / Automated |
| Boundary Testing | Test min/max values for inputs | Manual |
| Negative Testing | Test invalid inputs and error handling | Manual / Postman |

## 3.2 Testing Levels

- Unit Testing: Handled by the development team (not in QA scope)

- Integration Testing: API and database layer validation

- System Testing: Full end-to-end testing of all modules

- User Acceptance Testing (UAT): Final validation against business requirements

# 4. Test Environment

| Component | Details |
| --- | --- |
| Application URL | http://localhost:5000 |
| Backend | Python 3.8+ / Flask 3.0 |
| Database | SQLite (via Flask-SQLAlchemy) |
| Frontend | HTML5 / Bootstrap 5.3 |
| Browser (Primary) | Google Chrome (latest) |
| Browser (Secondary) | Mozilla Firefox (latest) |
| OS | Windows 10/11 |
| Automation Tool | Playwright + Pytest (Python) |
| API Tool | Postman v10+ |
| DB Tool | DB Browser for SQLite |

## 4.1 Test Accounts

| Role | Email | Password | Purpose |
| --- | --- | --- | --- |
| Admin | admin@insurance.com | Admin@1234 | Admin panel testing |
| Customer | test@test.com | Test@1234 | Customer flow testing |
| Customer | negative@test.com | Test@1234 | Negative scenario testing |

# 5. Entry and Exit Criteria

## 5.1 Entry Criteria

- Application is deployed and accessible at http://localhost:5000

- All core modules (Login, Registration, Quote, Claims) are functional

- Test cases have been reviewed and approved

- Test data and test accounts have been set up

- Postman collection is imported and environment variables configured

## 5.2 Exit Criteria

- 100% of planned test cases have been executed

- No Critical or High severity bugs remain open

- 95%+ test case pass rate achieved

- All API endpoints return expected responses

- Test Summary Report has been generated and reviewed

# 6. Risks and Mitigations

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| SQLite data loss on restart | Medium | High | Use consistent seed data script |
| Playwright selector changes after UI update | Low | Medium | Use data-testid attributes in locators |
| Missing test coverage on edge cases | Medium | High | Review RTM before sign-off |
| Browser compatibility issues | Low | Low | Test on Chrome + Firefox |
| Incorrect premium calculation | Medium | High | Write dedicated unit-level API tests |

# 7. Test Schedule

| Phase | Activity | Duration |
| --- | --- | --- |
| Phase 1 | Test Plan & RTM creation | 2 days |
| Phase 2 | Manual Test Case writing | 3 days |
| Phase 3 | Manual Test Execution | 3 days |
| Phase 4 | Bug Reporting & Retesting | 2 days |
| Phase 5 | API Testing (Postman) | 2 days |
| Phase 6 | Database SQL Testing | 1 day |
| Phase 7 | Automation Framework Setup | 2 days |
| Phase 8 | Automation Script Writing | 3 days |
| Phase 9 | CI/CD Pipeline Setup | 1 day |
| Phase 10 | Final Report & Portfolio Polish | 1 day |

# 8. Test Deliverables

- Test Plan (this document)

- Requirements Traceability Matrix (RTM)

- Manual Test Cases (Excel – 60+ cases)

- Bug Reports (15+ documented defects)

- Postman API Test Collection

- SQL Database Validation Queries

- Playwright Automation Framework + Scripts

- CI/CD GitHub Actions Workflow

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| QA Analyst / Author | Sahil | Test planning, test case design, manual execution, bug reporting |
| Automation Engineer | Sahil | Playwright framework setup, automation scripts, CI/CD |
| Developer / App Owner | Sahil | Application builds, bug fixes, API documentation |

# 10. Assumptions

- The application runs locally on port 5000 with no authentication middleware changes

- SQLite database is reset before each major test cycle using seed scripts

- All browsers tested are running the latest stable version

- Test cases cover requirements as documented in the BRD and user stories

- Defects are tracked in Jira with severity and priority labels

# 11. Document Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Sahil | QA Analyst |  | 2026-06-03 |

End of Test Plan – SafeGuard Insurance v1.0